# End of Project Workflow

Last Updated September 2020

Project Team

- Project team decides on flattening:

  - Flatten now

  - Set time to stay live before flattening.

  - If no decision made, default will be flatten 12 months after end of project or when senior staff decides to flatten in an annual site review.

- Project documentation compiled by team

  - Project contact(s)

  - Project purpose

  - Essential project functionality (technical functionality necessary to support the intellectual goals of the project which need to be sustained)

  - CMS/technical stack description

  - External dependencies (include external links)

  - Funders/grants list

  - Sustainability commitment given to funders/other legal entities

  - Email, social media, and GitHub accounts and project logins

- Ensuring continued access to project for RRCHNM sysadmin

- Compile any documents PI wants to submit to MARS (eg white paper, final grant report, press release)

Sustainability Team:

- Contact project team ~ 3 months before end of grant funding.

  - Share RRCHNM Sustainability plan with team

    - Including minimum hosting requirements

  - Solicit documentation from the Project Team

    - Cc Sysadmin

  - Ask about all four above steps

  - Solicit any additional materials which might be archived with the site.

- Archive site

  - code dump (if code base is interesting)

  - screenshots (landing page, others as appropriate)

  - metadata

  - wget of site (“flattened” version)

  - WARC and CDX

- Submit archived site to MARS.

  - Document archived site URL, add to spreadsheet.

  - This archived version will act as emergency backup.